# Consulting Proposal — Two-Day Discovery & Architecture Sprint

Pre-Workshop Engagement: POS Data Analysis Scoping & Secure 10-User AI Deployment Plan

| Prepared for | LDC Import-Export Group — Vientiane, Lao PDR |
| --- | --- |
| Prepared by | QUEST EDTECH (Kirk Pathumanun) |
| Date | 8 May 2026 |
| Engagement type | Fixed-fee consulting — 2 working days |
| Fee | THB 50,000 (all-inclusive) |
| Status | Proposal — for LDC review |

## 1. Executive Summary

This is a proposal for a two-day fixed-fee consulting engagement that sits upstream of the previously proposed Claude Co-Work workshop. Its purpose is to de-risk LDC's investment in AI-powered Excel and POS analytics by producing, in advance of any tool purchase or training, four practical artifacts:

A POS data analysis requirements document mapped to LDC's actual POS exports across the 33 Jiffy branches and the five other subsidiary lines.

A secure 10-user deployment architecture that explicitly addresses the shadow-AI and data-sovereignty concerns LDC raised in May 2026, with Claude Co-Work positioned alongside a complementary on-premises path that keeps confidential data inside LDC's network.

A POS-grounded curriculum outline for the subsequent workshop, with every module tied to a real LDC dataset rather than generic retail examples.

A feasibility prototype pack — a recorded demonstration of the recommended tool stack performing a live analytical task on LDC sample POS data, packaged so LDC can replay or reproduce it after the engagement.

The engagement is intentionally narrow: discover, evaluate, demonstrate, recommend. No production tools are deployed, no servers are stood up, and no staff are formally trained during these two days. The prototype is a feasibility demonstration on LDC's own data — not a deployable production system. The output is a board-ready plan that LDC's executive and IT leadership can approve, modify, or decline with full information.

Investment: THB 50,000 fixed fee.

## 2. Why a Discovery Sprint Before the Workshop

LDC has correctly identified two risks that a generic workshop cannot resolve on its own:

Shadow AI risk — staff already use consumer AI tools (Claude.ai Free, ChatGPT, DeepSeek) on confidential POS, margin, and supplier data, with multi-year retention and training-on-input under those vendors' consumer terms.

Data sovereignty — confidential pricing, supplier negotiation, and board-level financial data should not flow to a foreign cloud without explicit governance.

A standard "buy Claude for Team and run a 2-day workshop" engagement would address the training gap but leave the governance and architecture gaps unsolved. The result would be a half-built deployment: trained users with no clear policy on which data goes where, and no controls on which tools they may use.

This sprint closes those gaps before tool purchase. The deliverables answer four questions in writing:

What POS analysis tasks are actually needed, by which subsidiary, at what cadence?

Which of those tasks may use Claude Co-Work in the cloud, and which must stay on a sovereign on-premises path?

What is the minimum technical footprint required to support 10 named users securely, and what does it cost?

What does the workshop curriculum need to look like so it teaches LDC's actual data, not generic retail examples?

## 3. Scope — What Is Included

### 3.1 POS data analysis discovery

Review of representative POS exports from up to 3 Jiffy branches spanning different provinces (e.g., Vientiane, Pakse, Luang Prabang) to capture lead-time and ranging variance.

Review of representative datasets from up to 2 additional subsidiaries (recommended: SkyCool dealer/order data and Gourmet supplier/margin data, given SkyCool's +31.4% YoY growth and Gourmet's −2.1% YoY decline).

Catalogue of file formats, schemas, language mix (Lao/English/Thai), data quality issues, and integration points with existing systems (POS, ERP if any).

Inventory of the top 8–10 analytical questions LDC's operations, finance, and merchandising teams need answered weekly or monthly.

### 3.2 Tool stack evaluation

A direct, hands-on comparison of how LDC's actual data is best served by:

Claude Co-Work (Claude for Team — Excel add-in and web client) as the cloud operational lane.

A complementary on-premises AI configuration that the consultant will recommend and demonstrate, built from sovereign open-source components selected for LDC's mixed Lao/English/Thai content and 10-user scale.

The deliverable is a side-by-side scorecard showing where each path wins, loses, or ties on LDC's actual data — not a generic feature comparison. The specific component choices in the on-premises configuration are the consultancy's expert recommendation and are documented in the deliverables LDC receives at the end of the sprint.

### 3.3 Secure 10-user deployment plan

Concrete architecture for a 10-named-user pilot that addresses the shadow-AI objection directly:

Two-lane architecture (operational vs sovereign) with a written data classification policy showing which subsidiary, which task, which user, and which lane.

Hardware sizing for the sovereign lane with Vientiane and Bangkok supplier price/lead-time references.

Identity, access, and audit plan — how the 10 user identities are provisioned, logged, and revoked.

Shadow-AI control measures — sanctioned-tool whitelist, blocked-domain approach for consumer AI sites, browser policies, and the "what to redact" checklist staff will be trained against in the subsequent workshop.

### 3.4 Workshop curriculum outline (POS-grounded)

A revised version of the previously proposed 11-module workshop curriculum with every module re-anchored to a specific LDC dataset and subsidiary:

Module mapping: each module names the dataset (e.g., "Module 5 — Plain-English Formulas, using Jiffy Vientiane Q1 2026 POS export") rather than a generic example.

Replacement of the generic "Module 10 — Ethical AI" with a concrete "AI Data Governance & Two-Lane Architecture" module derived from the deployment plan in 3.3.

A worked POS analysis example per subsidiary (Jiffy, SkyCool, CR Service, Gourmet, Ants E-Commerce, Zaap), drawn from the actual sample data reviewed during the sprint.

### 3.5 Feasibility prototype pack (guided recorded demo)

A focused, throw-away prototype intended purely to let LDC see the recommended approach working on its own data before any purchase decision:

One representative analytical task chosen with LDC during Day 1 (e.g., "rank top-10 SKUs by margin contribution across all 33 Jiffy branches for Q1 2026").

The same task executed live and recorded against the recommended cloud and on-premises tool paths.

Packaged outputs delivered to LDC: the screen-recorded demo (≈10–20 minutes), the working prompts in plain text, and any reusable configuration or scripts produced.

This is an evaluation artifact, not a production deployment. It runs on the consultant's hardware during the sprint; LDC does not need to install or host anything. The pack lets LDC re-watch the demo internally, share it with their board, and reproduce the prompts after they've purchased the relevant tools.

## 4. Out of Scope

To keep the engagement at two days and the fee defensible, the following are explicitly not part of this sprint:

Procurement of any software licences or hardware

Production deployment of any tools on LDC infrastructure (the prototype pack in 3.5 is a recorded demo from the consultant's workstation, not a system stood up at LDC)

Multi-user access setup, identity provisioning, server hardening, backup, or monitoring

Live training of LDC staff (this is the subsequent two-day workshop)

Custom development against LDC's POS, ERP, or e-commerce systems

Migration of any production data

Integration with Microsoft 365, Google Workspace, or any existing identity provider

These activities are correctly part of the workshop and post-workshop implementation phases, priced separately.

## 5. Two-Day Work Plan

This engagement is performed off-site by the consultant working independently on the five deliverables. LDC's involvement is limited to a brief written intake at engagement start (sample data, scope confirmation) and a delivery handover when the artifacts are complete. There are no live workshops, kickoff calls, or daily check-ins required during the two working days.

### Day 1 — Discovery, Analysis & Tool Evaluation

| Block | Activity | Output |
| --- | --- | --- |
| Morning | Review of LDC sample POS exports and subsidiary datasets — schema, file formats, language mix, data quality | POS data inventory |
| Morning | Inventory of the top 8–10 analytical questions per subsidiary based on the supplied data and prior LDC research | Requirements document draft |
| Afternoon | Hands-on tool evaluation — run identical analytical tasks against Claude Co-Work and the recommended on-premises configuration | Tool scorecard draft |
| Afternoon | Document findings, sovereignty implications, and the analytical task to be recorded for the prototype | Day 1 working notes |

### Day 2 — Architecture, Curriculum & Prototype Pack

| Block | Activity | Output |
| --- | --- | --- |
| Morning | Two-lane architecture design — classification policy, hardware sizing, identity/audit plan, shadow-AI control list | 10-user deployment plan |
| Afternoon | POS-grounded curriculum re-write — module-by-module mapping to LDC datasets, plus the AI Data Governance module fully written | Curriculum outline v2 |
| Afternoon | Record the prototype pack — chosen analytical task on LDC sample data; package recording, prompts, and supporting files | Prototype pack (video + files) |
| End of day | Final write-up and packaging of all five deliverables | Deliverables packaged for handover |

Delivery handover: the complete artifact bundle is sent to LDC by email or secure file transfer at the end of Day 2, with a single optional follow-up call (up to 60 minutes) to walk through the documents and play the prototype recording for LDC's executive sponsor and IT lead. The follow-up call is included in the fee and can be scheduled at LDC's convenience within 14 days of delivery.

## 6. Deliverables

At the end of Day 2, LDC receives the following, in English (Lao or Thai translation available on request at additional cost):

POS Data Analysis Requirements Document — schemas, sources, languages, data quality findings, and the prioritised list of 8–10 analytical questions per subsidiary.

Tool Stack Evaluation Report — Claude Co-Work compared with the recommended on-premises configuration, scored on LDC's own sample data with explicit recommendations per use case.

Secure 10-User Deployment Plan — two-lane architecture, hardware sizing, identity/audit/governance plan, total cost of ownership for Year 1 and Year 2+, and a prioritised shadow-AI control list.

POS-Grounded Workshop Curriculum Outline — module-by-module mapping to LDC datasets, with the AI Data Governance module fully written.

Feasibility Prototype Pack — recorded guided demo (video file, ≈10–20 min) of the chosen analytical task running across the recommended tool paths on LDC sample data, plus working prompts and supporting configuration files. Reproducible by LDC after their own tool purchase.

Documents 1–4 are delivered as Markdown and PDF; Deliverable 5 is delivered as MP4 plus a folder of text/config files. LDC owns all deliverables and may use, modify, or share them internally without restriction.

## 7. Investment

| Item | Amount (THB) |
| --- | --- |
| Two-day discovery & architecture consulting (fixed fee) | 50,000 |
| Travel, accommodation, on-site delivery in Vientiane (optional) | At cost, billed separately |
| Lao or Thai translation of deliverables (optional) | Quoted on request |
| Total payable for the sprint as proposed | THB 50,000 |

Payment terms:

50% on engagement start (deposit)

50% on delivery of the five artifacts in Section 6

Invoiced in Thai Baht; bank transfer to QUEST EDTECH

This sprint credits 100% against the subsequent workshop fee if LDC commissions the two-day Claude Co-Work workshop (separately proposed) within 60 days of sprint completion. In that case the THB 50,000 is treated as a deposit against the workshop, not an additional charge.

## 8. Why This Engagement Is Worth THB 50,000

The fee is justified by what LDC avoids spending elsewhere:

Avoided over-purchase risk. A 50-seat enterprise AI commitment without scoping is roughly THB 540,000 / year. A wrong-shaped 10-user pilot is far cheaper to fix in writing than after deployment.

Avoided shadow-AI breach. A single confidential supplier or margin file pasted into a consumer AI site can be retained and used for training under those vendors' terms; the deployment plan and governance policy specifically prevent this.

Avoided generic-workshop disappointment. A workshop run on stock retail examples wastes two days of 10 staff (≈ 160 person-hours). POS-grounded curriculum captures the value LDC is actually paying for.

Decision artefact for the board. The five deliverables together — including the recorded prototype showing the recommended tools running on LDC's own data — form a board-presentable case for AI investment, with sovereignty addressed architecturally rather than rhetorically.

## 9. Acceptance & Next Steps

To start this engagement, LDC needs to:

Confirm scope — sign off on the subsidiaries (default: Jiffy + SkyCool + Gourmet) and analytical questions to be in scope.

Provide sample data — anonymised POS exports and one representative dataset each from the two subsidiaries selected, plus one slightly larger sample for the prototype recording (a single Jiffy multi-branch POS file is sufficient). NDA available on request.

Nominate participants — one operations lead, one finance/analytics lead, one IT lead for Day 1 kickoff and Day 2 closing.

Confirm delivery mode — remote (default) or on-site Vientiane.

Sign and return this proposal with the deposit invoice acknowledged.

Target start: within 2 weeks of acceptance. Target completion: within 5 working days of start.

Contact

Kirk Pathumanun — QUEST EDTECH

kirk@edknovate.com

This proposal is valid for 30 days from the date above.